## Slide 1
Software engineering (Undergraduate)
Course Name software requirement engineering
CSC 4126
(Undergraduate)
Chapter 8 Requirements tracing and tools
(Requirement Management)
M. Mahmudul hasan
Assistant Professor, CS, AIUB
http://www.dit.hua.gr/~m.hasan

## Slide 2: Motivations for tracing requirements
Following are some potential benefits of implementing requirements tracing:
Finding missing requirements – look for business requirements that don’t trace to any user requirements, and user requirements that don’t trace to any functional requirements
Finding unnecessary requirements – look for any functional requirements that don’t trace back to user or business requirements and therefore might not be needed.
Certification and compliance – trace information demonstrates requirements demanded for regulatory compliance have been included
Change impact analysis – without trace information, there’s a good chance that you’ll overlook a system element that would be affected if you add, delete, or modify a particular requirements
MMH
S.2

## Slide 3: Motivations for tracing requirements
Maintenance – reliable trace information facilitates your ability to make changes correctly and completely during maintenance. When corporate policies or government regulations change, software systems often must be updated
Project tracking – record the trace data during development will give an accurate record of the implementation status of planned functionality
Reengineering – list the functions in an existing system are replacing and where they are addressed in the next in the new system’s requirements and software components
Reuse – trace information facilitates the reuse of product components by identifying packages of related requirements, designs, code, and test
Testing – when test fails, the links between tests, requirements, and code point developers toward likely areas to examine for the defect
MMH
S.3

## Slide 4: The requirements traceability matrix
Table shows how each functional requirements is linked backward to a specific use-case and forward to one or more design, code, and test elements.
MMH
S.4

## Slide 5: The requirements traceability matrix
MMH
S.5

## Slide 6: Tools for requirements tracing
If you change UC-3 the requirements traceability matrix in table 29-2 might look table 29-4 the next time you see it. The suspect link indicators (question mark) tells you to check whether functional requirements 3,4, and 6 need to be changed to remain consistent with the modified UC-3
MMH
S.6

## Slide 7: A requirements tracing procedure
Educate the team and your management about the concepts and importance of requirements tracing, your objectives for this activity, where the trace data is stored, and the techniques for defining the links. Ask all participants to commit to their responsibilities.
Select the link relationships you want to define from the possibilities shown in Figure 29-2. Don’t try to do all of these at once! You’ll be overwhelmed.
Choose the type of traceability matrix you want to use: the single-matrix style shown in Table 29-1 or several matrices like the one illustrated in Table 29-2. Select a mechanism for storing the data: a table in a text document, a spreadsheet, or (much better) a requirements management tool.
Identify the parts of the product for which you want to maintain traceability information. Start with the critical core functions, the high-risk portions, or the portions that you expect will undergo the most maintenance and evolution over the product’s life.
Identify the individuals who will supply each type of link information and the person (most likely a BA) who will coordinate the tracing activities and manage the data.
MMH
S.7

## Slide 8: A requirements tracing procedure
Modify your development procedures to remind developers to update the links after implementing a requirement or an approved change. The trace data should be updated soon after someone completes a task that creates or changes a link in the requirements chain.
Define the labelling conventions you will use to give each system element a unique identifier so that the elements can be linked together. Chapter “Documenting the requirements,” described several ways to label requirements.
As development proceeds, have each participant provide the requested trace information as they complete small bodies of work. Stress the advantage of ongoing accumulation of the trace data over assembling it at a major milestone or at the end of the project.
Audit the trace information periodically to make sure it’s being kept current. If a requirement is reported as implemented and verified, yet its trace data is incomplete or inaccurate, your requirements tracing process isn’t working as intended.
MMH
S.8

## Slide 9: Limitations for DOCUMENT BASED APPROACH in tracing
It is difficult to keep the documents current and synchronized
Communicating changes to all affected team members is a manual process
It is not easy to store supplementary information—attributes—about each requirement
It is hard to define links between requirements and other system elements
Tracking the status of both individual requirements and the set of requirements is cumbersome
Concurrently managing sets of requirements that are planned for different releases is tricky. When a requirement is deferred from one release to a later one, a BA needs to manually move it from one requirements specification to another.
MMH
S.9

## Slide 10: Limitations for DOCUMENT BASED APPROACH in tracing
Reusing a requirement generally means that the business analyst must copy the text from the original document into another document for each other system or product where the requirement is to be used.
It is difficult for multiple project participants to modify the requirements, particularly if the participants are geographically separated.
There is no convenient place to store proposed requirements that were considered rejected and requirements that were deleted from a baseline.
Identifying missing, duplicate, and unnecessary requirements is difficult.
MMH
S.10

## Slide 11: Requirements development tools
Elicitation tools – e.g. recording notes during elicitation sessions
Prototyping tools – e.g. electronic mock-ups to full application simulations
Modelling tools – e.g. UML
MMH
S.11

## Slide 12: Requirements management tools
Benefits of using an RM tool
  Manage versions and changes
  Store requirements attributes
  Facilitate impact analysis
  Identify missing and extraneous requirements
  Track requirements status
  Control access
  Communicate with stakeholders
  Reuse requirements
  Track issue status
  Generate tailored subsets (database query from requirements combination)
MMH
S.12

## Slide 13: RM tool features
MMH
S.13

## Slide 14: RM tool capabilities
MMH
S.14

## Slide 15: Setting up the tool and processes
Assign an experienced BA to own the tool setup and process adaptations. She will understand the impact of configuration choices and process changes.
Think carefully about the various requirement types that you define. Don’t treat every section of your current SRS template as a separate requirement type, but don’t simply stuff all of the SRS contents into a single requirement type either.
Use the tool to facilitate communication with project stakeholders in various locations. Set the access and change privileges to permit sufficient input to the requirements by various people without giving everyone complete freedom to change everything in the database.
Don’t try to capture requirements directly in an RM tool during your early elicitation workshops. As the requirements begin to stabilize, though, storing them in the tool makes them visible to the workshop participants for refinement.
MMH
S.15

## Slide 16: Setting up the tool and processes
Use RD tools during elicitation activities only if you are confident that they will not slow down the discovery process and waste your stakeholders’ time.
Don’t define trace links until the requirements stabilize. Otherwise, you can count on doing a lot of work to revise the links as requirements continue to evolve.
To accelerate the movement from a document-based paradigm to the use of the tool, set a date after which the tool’s database will be regarded as the definitive (ultimate) repository of the project’s requirements. After that date, requirements residing only in word-processing documents won’t be recognized as valid requirements for integrating them into the tool.
MMH
S.16

## Slide 17: Facilitating user adoption
Identify a tool advocate, a local enthusiast who learns the tool’s ins and outs, mentors other users, and sees that it gets employed as intended. This person should be an experienced business analyst who can be the single owner for ensuring tool adoption. This initial tool advocate will work with other users on their projects to ingrain the tool into their daily activities. Then he’ll train and mentor others to support the tool as other projects adopt it.
One of the biggest adoption challenges to overcome is that users don’t believe the tool will actually add any value. Perhaps they haven’t recognized the pain from limitations of their existing manual approaches. Share stories with them about where the lack of a tool caused a negative impact and ask them to think of their own examples.
It is better to train them than to expect them to figure out how best to use the tool on their own. They can undoubtedly deduce the basic operations, but they won’t learn about the full set of tool capabilities and how to exploit them efficiently.
Because you can’t expect instantaneous results, don’t base a project’s success on a tool you’re using for the first time. Begin with a pilot application of the tool on a noncritical project. This will help the organization learn how much effort it takes to administer and support the tool.
MMH
S.17

## Slide 18: References
Wiegers, K., & Beatty, J. (2013). Software requirements. Pearson Education.
http://www.cs.ccsu.edu/~stan/classes/CS530/notes14/04-Requirements.html
MMH
S.18